📌 COMPLETE PROJECT PLAN

Project: AI-Based Legal Advisor Website
Duration: 4 Months (16 Weeks)
Mode: Solo Project

🧭 PHASE 1: Planning & Foundation (Weeks 1–2)

🎯 Goal

Define scope, tools, and project structure.

✅ Tasks

- Finalize features (core + future scope)

- Decide tech stack:

  - Frontend: HTML, CSS, Bootstrap

  - Backend: Python Flask

  - DB: MySQL

  - AI: NLP + rule-based logic

- Define project disclaimer & ethics

- Create project folder structure

- Install tools:

  - VS Code

  - Python

  - MySQL

- Git initialization (optional but recommended)

✔ Output:

- Clear scope

- Ready development environment

🗄️ PHASE 2: Law Library & Database Design (Weeks 3–4)

🎯 Goal

Build the backbone of the system.

✅ Tasks

- Collect Indian law data (IPC, Cyber, Consumer, Rights)

- Simplify & categorize laws

- Design database schema:

  - Laws

  - Categories

  - Helplines

  - Q&A

- Create MySQL tables

- Insert sample law records

✔ Output:

- Working law database

- Data ready for frontend display

🎨 PHASE 3: UI Design & Frontend (Weeks 5–6)

🎯 Goal

Create a professional and user-friendly interface.

✅ Tasks

- Design UI wireframes (Home, Scenario, Library, Q&A, Admin)

- Implement:

  - Navbar

  - Footer

  - Home page

- Build Law Library UI

- Implement search UI

- Apply consistent color theme & fonts

✔ Output:

- Professional website UI

- Static + dynamic pages

⚙️ PHASE 4: Backend Development (Weeks 7–8)

🎯 Goal

Connect frontend with backend logic.

✅ Tasks

- Create Flask routes

- Connect MySQL database

- Fetch and display law data

- Implement keyword-based law search

- Handle form submissions

✔ Output:

- Fully connected backend

- Dynamic data rendering

🧠 PHASE 5: Real-Time Scenario Checker (Weeks 9–10)

🎯 Goal

Core intelligence of the system.

✅ Tasks

- Design scenario analysis flow

- Implement NLP preprocessing

- Keyword extraction logic

- Map scenarios to relevant laws

- Display:

  - Applicable laws

  - Legal advice

  - Possible consequences

✔ Output:

- Working real-time scenario checker

🚨 PHASE 6: Guidance, Steps & Helplines (Weeks 11–12)

🎯 Goal

Make the system practically useful.

✅ Tasks

- Add step-by-step legal actions

- Integrate helpline numbers

- Show authority details dynamically

- Create rights awareness section

- Add Q&A module

✔ Output:

- Complete legal guidance workflow

🛠️ PHASE 7: Admin Panel (Weeks 13–14)

🎯 Goal

Make it professional and manageable.

✅ Tasks

- Admin authentication

- CRUD for:

  - Laws

  - Advice

  - Helplines

- Form validation

- Admin UI dashboard

✔ Output:

- Fully functional admin panel

🤖 PHASE 8: AI Enhancement & Future Scope (Week 15)

🎯 Goal

Add intelligence and innovation.

✅ Tasks

- Improve NLP accuracy

- Add AI chatbot (basic or demo)

- Add multilingual placeholders

- Voice input (demo or future scope)

✔ Output:

- AI-enhanced system

- Future scope features defined

🧪 PHASE 9: Testing, Documentation & Viva (Week 16)

🎯 Goal

Finalize everything.

✅ Tasks

- Full system testing

- Fix bugs

- UI polishing

- Prepare:

  - Project report

  - PPT

  - Viva Q&A

✔ Final Output:
🎓 Final-Year Ready Project

📊 FINAL TIMELINE SUMMARY

| Phase | Duration |
| --- | --- |
| Planning | 2 weeks |
| Law Library | 2 weeks |
| UI | 2 weeks |
| Backend | 2 weeks |
| Scenario Checker | 2 weeks |
| Guidance & Helplines | 2 weeks |
| Admin Panel | 2 weeks |
| AI Enhancement | 1 week |
| Testing & Docs | 1 week |
| search bar for laws. |  |

| Sr. No. | Feature / Module | Status | Description |
| --- | --- | --- | --- |
| 1 | User Registration & Login | ✅ Built | Users can create accounts, login securely, and manage profiles. |
| 2 | Law Information Database | ✅ Built | Provides information about Indian laws such as IPC, cyber laws, and consumer rights. |
| 3 | Legal Scenario Checker | ✅ Built | Users can enter a situation and get guidance about legal implications. |
| 4 | Legal Question & Answer Section | ✅ Built | Users can ask legal questions and receive guidance. |
| 5 | Search Functionality | ✅ Built | Allows quick search of legal information and topics. |
| 6 | Legal Awareness / Articles Section | ✅ Built | Provides legal education and awareness articles. |
| 7 | Admin Dashboard | ✅ Built | Admin can manage users, legal information, and website content. |
| 8 | Contact / Support Form | ✅ Built | Allows users to send feedback and queries. |
| 9 | Responsive Website Design | ✅ Built | Website works on mobile, tablet, and desktop devices. |
| 10 | Government Scheme Eligibility Checker | ⏳ Remaining | Suggests government schemes based on user category (student, farmer, women, etc.). |
| 11 | Legal Document Templates | ⏳ Remaining | Provides downloadable formats for FIR, affidavits, and legal notices. |
| 12 | Lawyer Directory | ⏳ Remaining | Displays lawyers with specialization and contact information. |
| 13 | AI Legal Assistant | ⏳ Remaining | AI system that answers legal queries instantly. |
| 14 | Paid Legal Consultation | ⏳ Remaining | Allows users to consult lawyers through the platform. |
| 15 | Subscription Plans | ⏳ Remaining | Premium plans for advanced legal services. |
| 16 | Case Tracking System | ⏳ Remaining | Users can track their legal cases and receive reminders. |
| 17 | Payment Gateway | ⏳ Remaining | Enables secure online payments for services. |
| 18 | Multilingual Support | ⏳ Remaining | Supports multiple languages such as Hindi, Marathi, and English. |
| 19 | Legal Office / Court Employee Work Management | ⏳ Remaining | System for court staff or legal office employees to manage cases, documents, schedules, and tasks efficiently. |